## Slide 1: TAPI Work proposals
Nigel Davis
20250902

## Slide 2: Updates to 2.1.3… (part of issue 618 work item 64)
When we update 2.1.3 we will need to up version
  E.g., issue #622 (work item 62) String restriction removal
We cannot simply use 2.1.4 as that has been used.
Proposal
  Maintain release number familiarity and break traditional semantic versioning in this case and release a 2.1.3.1 etc.
  Skip 2.1.4 and go to 2.1.5 (and delete 2.1.4 so it is not mistakenly used as an intermediate release)
  Delete little know 2.1.4 tag and reuse (danger as it potentially out there somewhere)
We will need to go through steering team review and will need to announce delivery via some suitable mechanism

## Slide 3: Specific issues
Config false (issue 620 work item 15)
  I will prepare a sample using Ramon’s recommendation, working on 2.6 as a base for 2.7 develop, for the call 20250909
    Recommendation: Mark all leafrefs in config groupings that point to non-config uuids as “require-instance false;”
  Follow-on action:
    Review sample
    Complete work for all identified problems
    Review completed YANG
    Review TR-547 for any changes (suspect none but may be a YANG snippet in the document)
    Plan back propagation to 2.5 and 2.1.3
    Complete and review…
String restrictions (issue 622 work item 62)
  I will prepare TR-547 for 2.1.3 and 2.5 with all string restrictions removed as done for 2.6, for the call 20250909
  Follow-on actions
    Review as drafts of TR-547 v1.1.1 and v3.1.1
    Publish as new release of 2.5 and 2.1.3 (rearrange folders for docs for TRs so TR-547 and TR-548)
physical-route to 2.1.3 (issue 628 work item 63)
  I will prepare a draft of the addition to both UML and YANG for the call 20250909
  Follow-on actions
    Draft update to TR-547
    Updates to UML and YANG additions if any
    Review solution
    Prepare delivery
Add protobuf file to 2.5 (issue 619 work item 65)
  I will prepare the file and update to TR-548 in working 2.5 branch for call 20250909
  Follow-on actions
    Review updates
    Prepare delivery

## Slide 4: Additional candidate item
Model of control plane using standard TAPI classes
  SNPP  NEP
  SNP  CEP
  Connection  Connection
  Abstraction through new association such that control plane entities reference real entities
  Works with TAPI path and path set

## Slide 5: Streaming test plan review
onmi2025.ND.007_StreamingTestPlan-FirstDraft.docx
Deeper dive than last skim on today’s call
Document available for assessment
Comments in two weeks (20250916)